**Project Plan**

**1. Introduction**

* **Purpose:** To outline the project plan for HealthHub, including the timeline, milestones, and resource allocation.
* **Scope:** Covers the phases of the project from planning to deployment.

**2. Project Timeline**

* **Phases and Duration**
  + Planning and Documentation: 2 weeks
  + Design: 3 weeks
  + Development: 12 weeks
  + Testing: 4 weeks
  + Deployment: 2 weeks

**3. Milestones**

* **Major Milestones and Deliverables**

**4. Resource Allocation**

* **Project Manager:** Anastas Radosavljevic
* **Development Team:** Anastas Radosavljevic

**5. Development Methodology**

* **Agile/Scrum**

**Detailed Overview:**

**1. Introduction**

**1.1 Purpose:** To outline the project plan for HealthHub, including the timeline, milestones, and resource allocation.

**1.2 Scope:** Covers the phases of the project from planning to deployment.

**2. Project Timeline**

**2.1 Phases and Duration:**

* **Planning and Documentation:** 2 weeks
* **Design:** 3 weeks
* **Development:** 12 weeks
* **Testing:** 4 weeks
* **Deployment:** 2 weeks

**3. Milestones**

**3.1 Major Milestones and Deliverables:**

* **Project Initiation:**
  + Project Charter completed
  + Stakeholder approval
* **Planning Phase:**
  + SRS Document completed
  + System Architecture Document completed
* **Design Phase:**
  + Database Schema Design completed
  + API Documentation completed
  + Wireframes and UI/UX Design completed
* **Development Phase:**
  + Backend development completed
  + Frontend development completed
* **Testing Phase:**
  + Unit and integration testing completed
  + User acceptance testing completed
* **Deployment Phase:**
  + Deployment to staging environment
  + Final deployment to production environment

**4. Resource Allocation**

**4.1 Project Manager:**

* Anastas Radosavljevic

**4.2 Development Team:**

* Anastas Radosavljevic (Project Manager, Architect, Developer)

**5. Development Methodology**

**5.1 Agile/Scrum:**

* The project will follow an Agile/Scrum methodology, with bi-weekly sprints and regular sprint reviews to ensure progress and adaptability.